DECISION BRIEF · 2 AUGUST 2026

Code Review Harness

Progress, Evidence, Maturity, and Next Authorization

Purpose Provide senior leadership with an evidence-based account of what the project has planned, built, and proven; disclose performance and maturity limits; and request authorization for the next bounded tranche of work.

| Audience | Reporting basis | Environment policy |
| --- | --- | --- |
| Senior leadership and project sponsors | Repository state and retained evidence through ADR-0038 | Testing: DGX Spark or approved equivalent (GX-10) Production target: A100 large cluster |

Prepared for authorization of continued engineering, integration, and production-readiness work

EXECUTIVE DECISION BRIEF

# The project has crossed from architecture into controlled execution

The Code Review Harness now demonstrates a complete, bounded review path from specialist evidence through product, capability, and enterprise synthesis, with deterministic validation, immutable lineage, fail-closed gates, human semantic acceptance, and explicit rollback. The latest enterprise synthesis candidate ran successfully on the GX-10 test rig and was accepted as semantically faithful by the project owner.

This is not yet a production claim. The accepted baseline remains ENT-EVIDENCE → ENT-SYSRISK; enterprise synthesis is eligible only for a later bounded shadow-integration evaluation. No report, distribution, deployment, scheduling, or A100 production state has been changed.

Recommended leadership decision Authorize the next tranche: bounded end-to-end shadow integration, A100 deployment and benchmark, broader corpus validation, and operational hardening. Preserve the current human-decision and rollback boundaries while evidence is accumulated.

## At a glance

| Area | Current evidence | Leadership interpretation |
| --- | --- | --- |
| Architecture & governance | 38 formal ADRs; 23 contracts; 6 agent-framework documents | Coherent and unusually well controlled for this stage |
| Executable control plane | Immutable ledger, adapters, schema gates, orchestration state machines, rollback paths | Repeatable reference implementation; not yet a scaled service |
| Agent chain | Live Qwen3-32B results from specialist through enterprise synthesis | Vertical capability proven; breadth remains limited |
| Validation | 184-test full regression; final scoped GX-10 conformance passed | Strong deterministic assurance on the reference path |
| Performance | Final ENT-SYNTH: 7,696 input + 5,104 output tokens in 775 seconds | Functional on GX-10; latency requires A100 benchmarking |
| Human authority | Technical validity, semantic acceptance, owner finalization, and eligibility are separate records | Leadership and expert authority are preserved |

## What leadership can safely conclude

The core contracts and state transitions work as designed on retained evidence and model-backed runs.

The model can produce semantically faithful strict-JSON artifacts when prompts, schemas, and harness projections are co-designed.

Failures are useful and contained: invalid lineage, authority confusion, stale limitations, and identity collisions failed closed or were caught during semantic review.

The next risk is integration and operational scale—not whether the architectural control model is technically plausible.

PLAN AND DELIVERY

# What we planned—and what we made

The plan deliberately completed one vertical before broadening the architecture. Each increment added a governed capability without silently changing the accepted route.

| Increment | Planned outcome | Delivered result |
| --- | --- | --- |
| 1. Ledger | Persist, hash, index, replay, supersede, and audit artifacts | Complete; deterministic replay and fail-closed integrity/access controls |
| 2. Workers & adapters | Bounded model/tool execution with pinned prompts, schemas, telemetry, retry, and rollback | Complete for the reference vertical; four live model stages linked end to end |
| 3. Report governance | Immutable leadership package, controlled distribution, and external decision reconciliation | Complete for the reference vertical; owner finalization now replaces mandatory second verification |
| 4. Evidence localization | Exact repository/revision/path/line/fingerprint locators and expert review packets | Complete; actionable items resolve to reproducible source locations |
| 5. Agent expansion | Move from one direct risk path to product, capability, and enterprise candidates | Advanced through accepted CAP-SYNTH, ENT-ARCH, ENT-GOV, corrected ENT-STRAT, and ENT-SYNTH evaluations |

## Concrete architecture produced

| Repository asset | Count | Purpose |
| --- | --- | --- |
| Formal ADRs | 38 | Decision history, authority, alternatives, rollback, and acceptance |
| Agent frameworks | 6 | Integrated plus specialist, product, capability, enterprise, and orchestration layers |
| Contracts | 23 | Universal, layer, role, evidence, lifecycle, human-decision, and synthesis boundaries |
| JSON schemas | 82 | Executable validation of inputs, outputs, state, authority, and evidence |
| State machines | 7 | Orchestration, fan-out/fan-in, requirements, semantic, report, and shadow readiness |
| Candidate workflows | 13 | Versioned calibration and accepted-live execution definitions |
| Python test modules | 32 | Positive, negative, replay, rollback, and governance conformance |
| Retained evidence summaries | 51 | Immutable records of passes, failures, corrections, and disposition |

Important baseline The accepted production-like route is still ENT-EVIDENCE → ENT-SYSRISK. Candidate expansion has been isolated, reversible, and non-authoritative by design.

EVIDENCE BOUNDARY

# What has been proven

## Proven on the reference vertical and accepted-live candidate path

Immutable artifacts can be persisted, content-addressed, reloaded, validated, replayed, superseded, and audited without changing their meaning.

Signed identity, contract, prompt, rubric, schema, model, toolchain, and environment pins can follow each execution and handoff.

Model output cannot bypass deterministic fan-in validation; invalid identities, invented references, stale limitations, duplicate IDs, and unauthorized effects fail closed.

Specialist evidence can flow through product and capability reasoning into enterprise-domain and enterprise-synthesis artifacts while preserving child lineage and avoiding double counting.

Missing inputs remain missing or insufficient evidence. They do not become satisfaction, compliance, readiness, safety, or no-findings claims.

Technical validation, human semantic judgment, administrative recording, project-owner finalization, and machine-derived eligibility remain separate immutable events.

Every actionable report item can carry a reproducible locator to repository, immutable revision, file path, line or section, fingerprint, and access/reproduction instructions.

Report assembly and distribution governance can remain separate from technical synthesis and expert decisions.

Rollback can disable candidate discovery or eligibility while retaining the complete evidence and decision history.

## Not yet proven

| Open claim | Why it remains open | Required evidence |
| --- | --- | --- |
| Production readiness | Candidates remain unscheduled; operational service behavior is not exercised | Bounded shadow integration, security, SRE, failure-recovery, and release evidence |
| A100 latency/capacity | No A100 run has been measured | Pinned single- and multi-GPU benchmarks using the accepted workload |
| Broad semantic generalization | Evidence is concentrated on one repository and a bounded domain set | Larger, stratified corpus with expert adjudication and error analysis |
| Multi-capability enterprise fitness | The accepted-live enterprise set represents one bounded capability | Multiple real capabilities, cross-capability dependencies, and system-of-systems review |
| Operational leadership workflow | Contracts are proven; organization-scale distribution and decision handling are not | Pilot report distribution, expert decisions, admin recording, revocation, and audit |

MATURITY ASSESSMENT

# Mature controls; bounded operational evidence

Maturity is rated on a five-level scale: 1 = concept, 2 = executable fixture, 3 = repeatable live candidate, 4 = bounded shadow integration, 5 = production-operated. Scores are engineering judgments based on retained evidence, not certifications.

| Workflows | ■ ■ ■ ■ ■ | Versioned, repeatable, and rollback-qualified on the reference path; broader policy-driven execution remains unscheduled. |
| --- | --- | --- |
| State machines | ■ ■ ■ ■ ■ | Explicit fail-closed transitions and authority separation are implemented and repeatedly tested; operational scale is pending. |
| Coordinator | ■ ■ ■ ■ ■ | CAP-COORD exact-set validation, manifest binding, and dispatch gating are proven; dynamic multi-capability operation is not. |
| Harness | ■ ■ ■ ■ ■ | Ledger, adapters, validators, projections, telemetry, and governance paths work; packaging as a resilient service is unfinished. |
| Specialist | ■ ■ ■ ■ ■ | SPEC-SECRETS live vertical with exact evidence and downstream acceptance is proven. |
| Product | ■ ■ ■ ■ ■ | PROD-SEC baseline and PROD-SYNTH shadow candidate are live; broader product-domain synthesis is planned. |
| Capability | ■ ■ ■ ■ ■ | CAP-RISK baseline plus accepted-live CAP-REQ/CAP-SYNTH evidence and owner finalization are demonstrated. |
| Enterprise | ■ ■ ■ ■ ■ | ENT-SYSRISK baseline and accepted ENT-ARCH/GOV/STRAT/SYNTH candidates exist; shadow integration is next. |
| Orchestration | ■ ■ ■ ■ ■ | Control-plane contracts and state machines are detailed; ORCH-SCHED/FANOUT/FANIN remain planned as full agents. |

## Overall interpretation

Current level: repeatable engineering prototype The project is beyond a paper design and beyond a one-off demo. It has not yet reached integrated shadow operation or production service maturity. The highest-confidence assets are the contracts, validation gates, lineage model, human-authority boundaries, and rollback discipline.

HARNESS AND STATE

# How the system works

| 1 · Ingest | 2 · Dispatch | 3 · Validate | 4 · Synthesize | 5 · Human control |
| --- | --- | --- | --- | --- |
| Immutable revision and bounded evidence | Pinned agent, prompt, model, tools, policy, and environment | Schema, identity, integrity, lineage, scope, completeness, and authority | Preserve source meaning; derive only traceable assertions | Issue review packet; record response; owner finalizes; system derives eligibility |

## State-machine discipline

The state model is intentionally conservative. A model-generated artifact is not accepted because it parses; a human response is not an implementation authorization; eligibility is not scheduling; scheduling is not report release; and report release is not deployment approval.

| State | Meaning | What it does not mean |
| --- | --- | --- |
| Candidate generated | A pinned model produced an artifact | Correct, accepted, or usable |
| Technically validated | Schema, lineage, policy, and integrity passed | Semantically faithful |
| Review packet issued | Exact artifact and evidence are ready for human judgment | Approved for distribution |
| Human response recorded | Named authority made a bounded judgment | System state may change automatically |
| Owner finalized | Project owner authorized the stated bounded effect | Release, risk acceptance, or production promotion |
| Eligible | Artifact may be used for the exact declared next evaluation | Agent is scheduled or baseline is changed |
| Revoked / superseded | Future use is disabled; history remains immutable | Evidence is deleted or rewritten |

## Coordinator and orchestration

CAP-COORD is a proven data-plane coordinator: it validates the exact expected set, binds immutable inputs, preserves conflicts and partial-input state, and gates CAP-SYNTH dispatch. The broader orchestration control plane is specified through ORCH-SCHED, ORCH-FANOUT, and ORCH-FANIN, but those roles are still planned as fully operational agents. Current execution uses reference runtimes and workflow definitions rather than a horizontally scaled scheduler service.

AGENT ARCHITECTURE

# The vertical is complete; the horizontal catalog is not

| Layer | Proven path | Mature behavior | Remaining breadth |
| --- | --- | --- | --- |
| Specialist | SPEC-SECRETS | Bounded inspection, safe evidence, exact findings and uncertainty | Calibrate the wider specialist catalog |
| Product | PROD-SEC; PROD-SYNTH candidate | Preserves specialist meaning; correlates product-scoped evidence | Architecture, quality, and additional synthesis domains |
| Capability | CAP-RISK, CAP-REQ, CAP-COORD, CAP-SYNTH | Exact-set coordination, multi-domain synthesis, requirements missingness | Multiple products and mission threads |
| Enterprise | ENT-EVIDENCE, ENT-SYSRISK, ENT-ARCH, ENT-GOV, ENT-STRAT, ENT-SYNTH | Domain independence, eligibility binding, bounded synthesis | Multiple capabilities, portfolio, modernization, maturity, learning |
| Orchestration | Reference workers and gates | Pinned dispatch, validation, retry, timeout, cancellation, audit, rollback | Production scheduler, fan-out/fan-in services, resource governance |

## What the agents are allowed to do

Observe and assess only the evidence they were explicitly given.

Create traceable findings, patterns, uncertainties, recommendations, and decision requests.

Preserve source IDs, evidence tiers, limitations, conflicts, and confidence provenance across layers.

Request human decisions without impersonating the decision-maker.

## What they are never allowed to do

Accept risk, approve release, approve strategy, declare compliance, authorize distribution, or deploy.

Treat absent evidence as success, average away disagreement, invent a source, or silently repair a model response.

Change an accepted baseline or schedule a candidate without a separate, explicit decision.

Leadership relevance The system is designed to increase the quality and traceability of human decisions—not replace leadership, expert, requirements, risk, compliance, or administrative authority.

ENGINEERING LESSONS

# What we learned about prompts, contracts, and models

## Prompts

A prompt must be written as an executable role specification: mission, exact inputs, allowed derivations, prohibited claims, evidence obligations, output schema, and lifecycle effect.

Prompt quality depends on topology. Requiring the model to repeat complete child artifacts caused a 900-second timeout; compact hash- and ID-based projections preserved meaning and allowed completion.

The most reliable pattern is model reasoning inside a narrow role payload, followed by a deterministic harness projection that owns identity, exact bindings, state, and prohibited effects.

Explicit output limits, child-qualified IDs, field locators, and limitation propagation prevent ambiguity that prose-only instructions do not reliably prevent.

## Contracts

Contracts are the system's real control surface. They make authority, lineage, partial input, evidence tiers, and lifecycle effects machine-checkable.

Identity must include content and projection version. The ledger correctly rejected an altered projection that reused an immutable artifact ID.

Historical authority registries must be retained by exact snapshot; newer authority cannot retroactively validate an older decision path.

Human-readable summaries must carry the same limitations that are hash-bound in machine records. Hidden-but-bound limitations are technically intact but operationally weak.

Decision IDs must remain child-qualified across synthesis so leadership and reviewers can trace each request to its exact origin.

## Models

The pinned Qwen3-32B FP8 model can generate strict, semantically faithful artifacts across the demonstrated layers at temperature zero with thinking disabled.

A passing schema is necessary but not sufficient. Human semantic review found important traceability and presentation defects after structural validation passed.

Deterministic reprojection is valuable for harness-owned corrections, but semantic changes require a new model run rather than silently patching the response.

The GX-10 is adequate for calibration and conformance, but enterprise synthesis latency is too high for an interactive production expectation without acceleration or workflow parallelism.

MEASURED PERFORMANCE

# Token volume and GX-10 runtime

The numbers below are retained measurements for Qwen3-32B FP8 through the vLLM-compatible adapter. Token counts are model-serving usage, not a monetary bill; the local test endpoint reported $0.00 cost. Wall time includes generation and serving overhead.

| Measured workload | Input | Output | Total | GX-10 wall time |
| --- | --- | --- | --- | --- |
| SPEC-SECRETS | 7,694 | 872 | 8,566 | 132.8 s (2.2 min) |
| PROD-SEC | 9,016 | 1,230 | 10,246 | 187.5 s (3.1 min) |
| CAP-RISK | 8,973 | 1,790 | 10,763 | 272.5 s (4.5 min) |
| ENT-SYSRISK | 11,562 | 1,633 | 13,195 | 256.6 s (4.3 min) |
| Reference vertical total | 37,245 | 5,525 | 42,770 | 849.4 s (14.2 min) |
| Final ENT-SYNTH | 7,696 | 5,104 | 12,800 | 775 s (12.9 min) |

## Accepted-live expansion token profile

| Stage | Input | Output | Notes |
| --- | --- | --- | --- |
| CAP-SYNTH | 9,106 | 1,546 | Accepted two-domain capability synthesis |
| ENT-ARCH | 4,986 | 1,522 | Accepted bounded architecture evaluation |
| ENT-GOV | 6,299 | 1,011 | Originating live invocation; final artifact was deterministically reprojected |
| ENT-STRAT (corrected) | 6,028 | 1,855 | Corrected limitations and rerun |
| ENT-SYNTH (final) | 7,696 | 5,104 | Accepted bounded enterprise synthesis |
| Expansion total | 34,115 | 11,038 | 45,153 tokens across five model invocations |

Performance interpretation Output length is the dominant latency signal in the latest runs. ENT-SYNTH produced roughly 6.6 output tokens/second on GX-10 (5,104 ÷ 775). A near-prior run produced a similar rate, suggesting repeatable serving behavior. End-to-end workflow latency can be reduced substantially by parallelizing independent enterprise domains even before changing hardware.

## Validation speed

Deterministic validation is not the bottleneck: the full regression completed 184 tests in 20.384 seconds, and the final scoped ENT-SYNTH GX-10 conformance completed eight tests in 0.080 seconds. Model inference dominates elapsed time.

PRODUCTION PERFORMANCE OUTLOOK

# A100 timing is a planning estimate—not a measurement

No accepted workload has yet been run on the target A100 large cluster. The only defensible current answer is a bounded planning range followed by a benchmark gate.

| Platform | Relevant published characteristic | Observed / planning implication |
| --- | --- | --- |
| GX-10 / DGX Spark equivalent | 128 GB unified LPDDR5x; 273 GB/s memory bandwidth | Observed ENT-SYNTH: 775 s; 6.6 output tok/s |
| A100 80 GB PCIe | 1,935 GB/s HBM2e bandwidth | ~7.1× raw memory-bandwidth ratio; not a direct latency multiplier |
| A100 80 GB SXM | 2,039 GB/s HBM2e bandwidth | ~7.5× raw memory-bandwidth ratio; serving architecture and parallelism still matter |

## Leadership planning range

| Deployment assumption | Comparable ENT-SYNTH latency | Confidence |
| --- | --- | --- |
| One A100 80 GB | Budget 3–7 minutes | Low-to-moderate; inferred, not measured |
| 4–8 A100 tensor-parallel serving | Budget 2–5 minutes for one request | Low; highly dependent on vLLM, interconnect, quantization, and model partitioning |
| 4–8 A100 concurrent agent serving | Expect materially higher aggregate throughput than single-request speedup | Moderate directionally; benchmark required for capacity numbers |

Do not convert bandwidth into a promise A100 bandwidth is approximately seven times the GX-10 published bandwidth, but kernels, prefill, decoding, interconnect, batching, model fit, and serving overhead prevent a defensible seven-times latency claim. The report uses a conservative 2–5× single-request planning improvement and requires measurement before any service-level objective is approved.

## Required A100 benchmark

Deploy the exact pinned Qwen3-32B FP8 container and accepted ENT-SYNTH workload.

Measure single-request latency, time to first token, output tokens/second, peak memory, and power.

Repeat at 1, 2, 4, and 8 concurrent requests; then test tensor-parallel configurations supported by the cluster.

Publish p50/p95/p99 results, error/timeout behavior, and cost per completed report; retain the evidence package.

Hardware sources: NVIDIA DGX Spark Hardware Overview; NVIDIA A100 Tensor Core GPU Datasheet

FORWARD PLAN

# What remains to do

The next tranche should turn the accepted candidate evidence into measured, reversible shadow operation. The sequence below avoids prematurely scaling an unintegrated workflow.

| Work package | Scope | Exit criteria |
| --- | --- | --- |
| 1. Bounded enterprise shadow integration | Integrate eligible ENT-SYNTH beside the accepted baseline; no report mutation or scheduling promotion | Same inputs produce traceable baseline/shadow comparison; failures isolate cleanly; rollback rehearsed |
| 2. End-to-end report assembly pilot | Generate leadership report, evidence annex, export approval packet, and admin reconciliation from the shadow run | Every item resolves to source evidence; distribution and expert decisions remain human-controlled |
| 3. A100 deployment and benchmark | Reproduce the accepted container/model/configuration on 1–8 A100 GPUs | Measured latency, throughput, capacity, reliability, and cost envelope; no inferred performance claims |
| 4. Corpus expansion and QA | Stratified repositories, languages, risk types, negative controls, and expert adjudication | Precision/recall-style quality profile, semantic defect taxonomy, prompt/model comparison, regression gold set |
| 5. Production control plane | Operational ORCH-SCHED/FANOUT/FANIN, queueing, observability, access control, secret handling, backup/recovery | Load, resilience, security, incident, audit, rollback, and disaster-recovery evidence |
| 6. Promotion decision | Review all evidence and decide whether any candidate becomes scheduled or baseline | New ADR states exact scope, SLOs, authority, rollback, and residual risks |

## Architecture-package work still open

The repository roadmap also shows incomplete written volumes: Executive Architecture Overview, Requirements Traceability, GitLab CI/CD Integration, Implementation Roadmap, and finalization of the Reference Architecture, Agent Catalog, Orchestration Engine, Risk/Human Review, A100 Deployment Guide, and appendices. These should be assembled from the controlled source artifacts after the next integration evidence is available.

DECISION AND RISK

# Recommended authorization

Authorize a bounded continuation Fund and authorize work packages 1–4 immediately, with work package 5 designed in parallel and implemented after the shadow and A100 evidence confirm the operating envelope. Preserve separate approval for any candidate scheduling, baseline change, report distribution, or production promotion.

## Top risks and controls

| Risk | Current control | Next mitigation |
| --- | --- | --- |
| Semantic correctness does not generalize | Human semantic review and immutable packets | Broader expert-adjudicated corpus and model comparison |
| Inference latency constrains workflow | Bounded output, compact projection, parallelizable domain roles | A100 benchmark, batching, concurrency, and token-budget tuning |
| Candidate state is mistaken for authority | Separate validity, disposition, finalization, eligibility, scheduling, report, and deployment states | UI/API policy enforcement and operator training |
| Lineage becomes unreadable at scale | Content hashes, exact IDs, child qualification, source locators | Graph-backed navigation and automated evidence annexes |
| Historical decisions become unverifiable | Immutable registry snapshots and ledger | Retention, backup, access-control, and restoration exercises |
| Single-repository bias | Claims are explicitly bounded | Diversified test portfolio with severity and domain stratification |

## Requested leadership guardrails

Continue to treat agent outputs as advisory evidence and recommendations, never self-executing decisions.

Require measured A100 evidence before approving performance commitments or production capacity.

Require a new ADR for scheduling, accepted-route cutover, report distribution changes, or production promotion.

Keep the read-only external test-repository policy: no commits or pull requests to defenseunicorns/uds-core.

RETROSPECTIVE

# What we learned from the work

## What went well

Completing one vertical first exposed the real interfaces between prompts, models, contracts, state, evidence, and human authority.

Fail-closed development converted mistakes into durable test assets. Timeouts, invented lineage, duplicate IDs, stale wording, and projection collisions now have explicit controls.

Human semantic review materially improved the system after structural tests passed, confirming that the governance layer is necessary rather than ceremonial.

Rollback was designed alongside each risky increment, so candidate exploration did not destabilize the accepted route.

Exact file and line locators made findings reviewable by experts and suitable for leadership reporting.

## What was harder than expected

Strict structured generation becomes expensive when schemas require verbose repeated child objects.

Traceability identifiers can lose meaning when synthesized across layers unless qualification rules are explicit.

Machine-bound limitations are not enough; reviewers need the same limitations rendered in the human-readable surface.

Authority evolution requires versioned snapshots, because using today's registry to validate yesterday's decision weakens auditability.

The distinction among schema validity, semantic faithfulness, eligibility, scheduling, report approval, and production authority must be repeatedly reinforced in code and documentation.

## What we changed

Replaced full child-object repetition with compact, hash-bound projections.

Bound artifact identity to exact role content and projection version.

Qualified inherited decision IDs and corrected stale artifact descriptions.

Combined artifact-declared and eligibility-carried limitations in human-readable summaries.

Removed mandatory second verification; the project owner may finalize the bounded effect, while human decision records remain separate.

Preserved superseded candidates and registry versions as immutable history instead of rewriting them.

## Retro conclusion

The architecture is earning the next increment The project has demonstrated that a highly governed agent harness can produce useful, traceable, reversible decision support. The next work should optimize integration, evidence breadth, and operating performance—not relax the controls that made the results credible.

APPENDIX

# Evidence basis and key artifacts

This report is a management synthesis of retained repository evidence. The source artifacts remain authoritative for exact identifiers, hashes, tests, limitations, and decisions.

| Evidence | Repository location / result |
| --- | --- |
| Current state | status/current-state.md and status/current-state.json — enterprise shadow remains blocked_as_designed |
| Implementation sequence | planning/post-vertical-slice-sequence.md — increments 1–4 complete; agent/workflow expansion in progress |
| Integrated agent framework | agents/integrated-agent-framework.md — five layers, authorities, inputs, outputs, and handoffs |
| CAP-SYNTH acceptance | ADR-0034 and retained candidate/semantic disposition — owner-finalized for enterprise candidate evaluation |
| Enterprise domains | ADR-0035 through ADR-0037 — ENT-ARCH, ENT-GOV, corrected ENT-STRAT accepted and owner-finalized |
| Enterprise synthesis | ADR-0038 — final candidate ca22ea90-b911-565a-931f-9a6f39ca265c; 7,696 input, 5,104 output, 775 s |
| Regression | Full suite: 184 tests passed in 20.384 s; final scoped GX-10 conformance: 8 tests in 0.080 s |
| Reference vertical performance | Retained GX-10 telemetry for SPEC-SECRETS, PROD-SEC, CAP-RISK, and ENT-SYSRISK |
| External test source | defenseunicorns/uds-core at immutable revision; read-only use, with exact source locators in review evidence |

## Measurement caveats

Later accepted-live stage summaries retain exact token counts, but not every stage retains wall duration in the summary artifact; the report does not invent missing timings.

ENT-GOV's final corrected artifacts were deterministic reprojections of a retained live response; the 6,299/1,011 count belongs to the originating live invocation.

A100 ranges are engineering estimates based on published hardware characteristics and observed GX-10 behavior. They are not benchmark results or service-level commitments.

Repository counts reflect the working tree on 2 August 2026, including the accepted but not yet committed ADR-0033 through ADR-0038 increment.

## Decision requested

Approve continued work Authorize bounded enterprise shadow integration, end-to-end report assembly, A100 benchmarking, and corpus/QA expansion. Require a subsequent evidence review before production scheduling, accepted-route cutover, or distribution changes.